# Scrum week tracking

|  |  |  |  |
| --- | --- | --- | --- |
| Day | Person | Things done that day | Things that are going to be done the next day |
| Thursday, 9th | Luke | Gathering Data | Format Data |
| Ethan | Gathering Data | Format Data |
| Josh |  |  |
| Conor | Created front end | Create and integrate testing API |
| Liam | Gathering Data | Format Data |
| Friday, 10th | Luke | Formatted data | Put data in Watson |
| Ethan | Formatted data | Put data in Watson |
| Josh |  |  |
| Conor | Created testing API with random data for frontend | Use real data from real API |
| Liam | Formatted data | Put data in Watson |
| Monday, 13th | Luke | Put data in Watson | Train Watson with Queries |
| Ethan | Put data in Watson | Train Watson with Queries |
| Josh |  |  |
| Conor |  |  |
| Liam | Put data in Watson | Train Watson with Queries |
| Tuesday, 14th | Luke | Trained Watson to give more relevant query results and started work on node red querying. | Returning values from a query to the API using node red. |
| Ethan | Trained Watson to give more relevant query results and started work on node red querying. | Returning values from a query to the API using node red. |
| Josh |  |  |
| Conor |  |  |
| Liam | Trained Watson to give more relevant query results and started work on node red querying. | Returning values from a query to the API using node red. |
| Wednesday, 15th | Luke | Finished the get categories node sub-flow and get talk by field sub-flow | Documentation and bug-fixing |
| Ethan | Documented testing of Watson | Documentation and bug-fixing |
| Josh |  |  |
| Conor |  |  |
| Liam | Documented and Tested Node-RED, completed get extra reading sub-flow | Improving reading links output |
| Thursday, 16th | Luke |  |  |
| Ethan |  |  |
| Josh |  |  |
| Conor |  |  |
| Liam |  |  |
| Friday, 17th | Luke |  |  |
| Ethan |  |  |
| Josh |  |  |
| Conor |  |  |
| Liam |  |  |